# ATTENDEES

# Middleware Project Meeting Action Points

# Meeting Date: 03-09-2026

• Oluwaseun Ogunkuade, Group Head Strategy

• Dennis Omoroseghe (PN Consulting)

- Eniola Agbesoyin

- Christian Obi

- Adekunle Oludele

- Kingsley Okafor C. (PN Consulting)

- Adesoji Badejo

- Ifeoma Ogbugo

- Onyeka Eboh

- Folashade Alao

- Akeredolu Bukola

- Violet Osimen

- Harriet Eneh

- Adediji Sakiru

ACTION ITEMS FROM SEPTEMBER 3RD, 2026 MEETING

| Action Item | Responsible | Party Timeline | Notes | Status |
| --- | --- | --- | --- | --- |
| (1). Drive Structured RM Engagement and Customer Onboarding to Digital Channels | Folashade | Before the next meeting | Customer engagement activities are ongoing, with increased usage and account balances observed among key customers. Engagement with STC Diamond is being intensified to improve POS and transaction volumes, with further follow-up planned after the recent RM/management engagement. | Ongoing |
| (2). Provide Float Analysis on Corporate Internet Banking Transactions | Folashade | Before the next meeting | Weekly float analysis was presented, highlighting key customers and the drivers of their inflows and outflows. Current analysis shows that increased customer confidence and engagement are resulting in customers maintaining higher balances in their accounts, with the primary income impact coming from these float balances. | Ongoing |
| (3). Transition from old Personal Trust-branded cards to new contactless cards | Folashade/Dennis | Before the next meeting | - Card design shared with SecureID; questionnaire from SecureID completed and returned. - Next step: SecureID to proceed with design/production; Folashade to obtain clear commitment/timeline (date-bound) from counterparties to avoid open-ended project. | Ongoing |
| (4). Correct our name on FirstBank corporate internet banking and FSDH from PTMFB to FAMFB | Dennis | As soon as possible | - FirstBank change already effective (no new issues reported). - FSDH: still stalled – existing contact keeps saying “working on it” with no concrete feedback. - New step: Christian to engage DGMD to secure guidance/alternative FSDH contact and share with Dennis. | Ongoing |
| (5). Implement system fix so reversed transactions also reverse accrued COT | Dennis | As soon as possible | - AppZone has admitted this is a bug in their system (reversed transactions still counted as COT-accruing). - They have not provided a timeline and initially said they can’t commit on when it will be fixed. - Expectation: before next meeting, obtain clear ETA and closure plan from AppZone and communicate to stakeholders. | Ongoing |
| (6). NIBSS NPS Outward | Adeleke | Based on Timeline | - NIBSS requires all messages methods to be implemented before giving UAT/pilot dates; they do not provide a delivery window - Current progress: 19 messaging done, 3 in progress, 3 blocked. - Tracker to be updated with dates for each message this week. | Ongoing |
| (7). NIBSS NPS Inward | Adeleke | Based on incoming Timeline | - Same implementation stream/tracker as outward messages; progress figures above cover both inward and outward flows as defined in NIBSS hierarchy. - Some inward-related messages are blocked until prerequisite messages in the hierarchy are completed and tested. | Ongoing |
| (8). Track POS Project Implementation with First Frontier | Christian | September 14 | - Original end date: 11th Sept, extended to 14th Sept, plus a further slip due to BankOne issues. - BankOne web access issue was finally resolved yesterday evening; Kiki can now test from BankOne. - Plan: Kiki to finish testing tomorrow morning; if successful, the bank should run internal by COB tomorrow. - Outcome of these tests will confirm whether the rest of next week proceeds as planned toward the 14th Sept target. | Ongoing |
| (9). Track engagement with PWC | Christian/Adekunle | Next meeting | Next phase: PwC to issue RFP and move into vendor selection; they will be at Head Office tomorrow at 9:30am to brief stakeholders on findings, validate direction, and align on next steps. | Ongoing |
| (11). Convene Digicore, Qore (AppZone), and Bank teams to review all outstanding platform issues, agree clear responsibilities, resolution timelines, and direct escalation/handshake processes. | Christian / Dennis / Folashade | Next Meeting | Review previous action points and consolidate outstanding customer-experience, technical, upgrade and feature issues. Digicore and Qore (AppZone) should engage directly to resolve issues faster, with clear ownership and date-bound commitments. | Ongoing |